## Slide 1: Success Story – Release Documentation in Agile
Sruti Putcha
Sruti.putcha@Accenture.com
Accenture, Bengaluru

## Slide 2: Who am I?
Documentation manager
Handles product documentation for 2 of the products within Accenture
Successfully implemented new agile way of working within the documentation team
Notes: I am working as Documentation Manager in Accenture. I handle product documentation for 2 of the products within Accenture in the domain of Consumer Goods and Services. We faced lot of problems working in Agile and successfully came up with our own model of working that’s working great. So, I am here to share with all of you the process we followed to be on par with the development work, the timelines we practiced, with all the phases of review cycles in place, with the right quality and the most measured metrics in Agile and yet meet the release timelines well ahead of the timelines

## Slide 3: Topics Covered
Objective
Rationale
Method followed
Process in detail
Stakeholder management and process setting
Benefits
Risk mitigation
Metrics measured
Notes: Objective A new process followed to get the right documentation at the right time
Rationale Let us know the rationale behind getting into this new process
Method followed Let us discuss the method followed – the timelines we maintained, the reviews we followed, …
Stakeholder management and process setting Some of the pre-set steps that helped us to follow the new process without any hurdles
Benefits Let us look at the benefits we got
Risks
Let us discuss some of the risks we faced, and the mitigation plans
Metrics measured The commonly followed Agile metrics

## Slide 4: Objective
Different methods followed
Challenges and Best practices
The better way
A Streamlined Approach
Notes: We will quickly look at the existing methods followed across industry, challenges we face. Finally see how to get to a streamlined approach and there on share the success story.

## Slide 5: Rationale
General methods followed by Documentation team for Agile
Benefits
Pitfalls
N-1sprint
N
Notes: General methods followed – In general, to work in Agile way for documentation there are few processes in place across industry.
In Agile, the primary goal is to deliver the documents at a rapid pace and in an iterative way.
Now there are 2 methods to follow: N-1 or N – That is either working an iteration behind the development team or working on par with development team.
N-1 method:
  Benefits:
    The development sprint is completed and we have all the use cases ready, the stable build ready and tested, and demo done.
    We have the UI in place
    We will have a clear picture of what is the navigation, what are the new buttons added, new fields added, ….
    Saves lot of rework effort and time
  Pitfalls:
    It will go smooth until the last sprint. In the last sprint when the product is ready for shipment, we will still be working on the last sprint. So, authoring, reviews, and a final check of guides everything at the last minute makes the team exhausted and there are chances of last minute mistakes.
    No visibility of documentation team activities as they are not part of development sprints
    Becomes difficult to track the status of documentation
    Lack of accuracy in the content as we were not part of development timelines
    Getting the time of developers will be tough as they will be busy with new sprint activities
    Huge risk of overlooking minor points during reviews as developers move on to next sprint
N method:
  Benefits:
    Documentation goes in parallel with development sprint
    Reviews will be more accurate as the information is fresh in reviewers mind
  Pitfalls:
    Input sources are almost nil other than the writers product knowledge and the information they get during walkthroughs.
    No use cases, no working UI
    Sometimes you have to write fiction and then edit after demo
    Re-work may be required

## Slide 6
Solution

## Slide 7: Method Followed
Process in detail
Benefits
Rules of the game
Yes, you heard it right
N-1week
Notes: Process in detail:
Yes, we follow N-1 week model
We work as a separate scrum team (Documentation Scrum team), maintain our own backlog, our own sprint board, capacity planning, metrics and manage all the sprint ceremonies.
I will cover the detailed process in the next slide.

## Slide 8
2019
2019
Today
Day 1
3
5
7
9
11
13
15
17
19
21
23
Dev S1 Start
1/3/2019
Dev S1 End
1/16/2019
Doc S1 Start
1/10/2019
Doc S1 End
1/23/2019
Walkthroughs
1/2/2019
Demos
1/16/2019
Doc Handover S1
1/25/2019
9 days
1/10/2019 - 1/18/2019
Authoring
2 days
1/7/2019 - 1/8/2019
Reverse KT
8 days
1/11/2019 - 1/18/2019
Peer Review
8 days
1/14/2019 - 1/21/2019
Scrum Review
2 days
1/22/2019 - 1/23/2019
PO Review
1 day
1/25/2019
PM Review
Dev S2 Start
1/17/2019
Doc S2 Start
1/24/2019
Process in Detail

## Slide 9: Stakeholder management and process setting
Participate actively in Walkthroughs and Demos
Reverse KTs with Business Analysts
Participate in Use Case and Technical Design meetings
Got our own org set up that’s linked to QA line, helps to document the navigational aspects
Bi-Monthly connect with Product Owners and Product Managers to get feedback
Documentation Demos to project teams and support teams
Usability Study
Survey

## Slide 10: Benefits
Shippable Product on time
Accuracy
Traceability
Accountability
Notes: Shippable Product – So, we deliver documentation on time
Accuracy – Every user story will be covered as we will be tracking everything closely and in constant communication with the dev team.
Traceability – Tracking is more efficient here as we all travel alongside
Accountability – When there is an efficient tracking, then accountability has its hold there. Everything will be in the same place at the same time and everyone are accountable for the end success. There will be collaboration and effective teamwork in place.

## Slide 11: Risk Mitigation
Unstable model
Lot of rework
Problem in taking screenshots
Resource unavailability
Notes: Unstable model - The changes will not be integrated to the main server when the writers start authoring. And that’s Agile and we end up with some rework
Lot of rework - The navigation is very unstable and we end up with a draft without a proper demo. Reverse KTs and Design meetings help us at this stage to author.
Problem in taking screenshots - We cannot take screenshots if needed until the system is stable. We take this work once the build is stable and is integrated to the integration line.
Resource unavailability – Writer unavailability is mitigated with a proper planning with some buffer in hand. Or mitigated in the next sprint. If you are not able to catch up in the next sprint, you will never catch up. That’s a red flag for the release.
Reviewer’s unavailability – Again planned well ahead – as we send the recurring invites to all the reviewers and they plan a backup

## Slide 12: Measured Metrics - Productivity
Notes: The various metrics measured to check the sprint success are:
Productivity
  Take Sprint 1 – Sprint 1 is a failure. As you can see, the story point completion and the number of stories delivered were close to 50%. There was a problem in the sprint planning (in planning resource availability, in planning without any buffer, or due to a dependency from the dev teams in terms of reviews).
  Take Sprint 2 – This has gone good. In terms of planning, handling the reviews on time. Available FTE hours are counted based on resource availability and buffer calculation.

## Slide 13: Measured Metrics – Quality Score
Notes: Quality Score: This is an important metric to be measured along with the timelines. We follow a quality sheet with formulae that will automatically generate the document quality based on number of comments received at each review stage, type of comments, number of pages, …. We also consider the re-reviews at each review stage and derive the quality score for each release. Our baseline is 85 as of now.

## Slide 14
Q&A

## Slide 15
Thank You
Notes: I hope that I have shared some useful information which you can implement in your work!! It’s a great experience for me to stand in front of such an elite crowd and I thank STC for giving me such a wonderful opportunity. And a big thanks to each one of you!!